Dear Sir,

We understand the urgency and would like to share the current technical status for clarity.

- Our team initially accessed the provided environment on Saturday 1st Aug, 2026, deployed the software, and found that the required streams were not available on the server.

- Further progress was delayed due to a video wall’s display card issue. Once the streams became available, our team immediately resumed the configuration and testing.

- The requirement to display 32 channels on the video wall was an additional requirement. Although the video-wall controller was outside our original scope, we customized our software to provide the required display solution.

- During testing, the streams were reaching the network switch but not the server. Our team remotely configured the server and successfully enabled the streams.

- When the video-wall software was run on the existing server, CPU usage reached 100% due to the server’s limited specifications and CPU-based video decoding.

- After testing multiple architectures, the video wall is now successfully running on a dedicated PC using its 4 GB GPU, which has significantly improved stability and stream quality.

The current setup is:

- One dedicated PC for the video wall and 32-channel display. (Navy’s Property)

- One operator PC for recording and clipping operations

- One server which handles backend processing, recording, and clipping.

The video wall is currently operational and will remain under overnight stability testing. Any minor interruption can be managed immediately by our technical team.

When the server and the PC were initially provided, our understanding was that it was intended for testing rather than final production use. We thought we would be provided new and high-spec equipment.

Although currently this PC-based setup is working according to the client’s requirements however it should be considered an interim solution. For reliable 24/7 high availability production use, video wall display, continuous recording, clip generation, future expansion, we strongly recommend upgrading the server hardware.

We have two options to address this issue

Option 1 - UPGRADE THE HARDWARE:

Recommended hardware specifications for a stable and scalable production environment are:

- 2x PC

Intel Core i7-14700 (14-core / 20-thread) with integrated UHD 770.

32 GB DDR5-5600 memory.

512GB SSD.

1 GbE network interface.

Windows 11 Professional.

- 1x Server:

Dell PowerEdge R760

CPU Intel Xeon Gold

>=70 Cores

256Gb Ram

160TB Usable

NVIDIA L4 / NVIDIA T400 (Budget Alternative)

Windows OS Latest Stable Version

Option 2 – VIDEO WALL SOLUTION:

- Instead of processing all the streams on the server, we can ask the video wall solution provider to ingest all the streams directly into the video controller with 32 channels grid. If this is successful we will not have to get a GPU server and the second PC. We just have to upgrade the server little bit for better processing i.e. upgrade cores from 20 to 40 if possible.

We remain committed to completing the verification and supporting CMC through the PAT process.

Best regards,